Testing, Security, Deployment & Production Readiness

Final quality gate

# Test Environments

Separate development, staging and production. Use test tenants and fake data. Never seed real personal information.

# Tenant Isolation Tests

Create Tenant A and Tenant B. Attempt cross-tenant employee, student, department, designation, attendance, leave, document, ticket, report, search, notification, export and background-job access. All must fail safely.

# Authorization Tests

Test employee vs manager vs HR vs company owner vs platform admin. Confirm hidden UI is not the security mechanism; backend must return 403/appropriate denial.

# Public Website Tests

Demo form validation, spam/rate limiting, duplicate submissions, CMS rendering, pricing data, signup, subdomain availability and SEO metadata.

# CRM Tests

Lead creation, assignment, status transitions, notes, scheduling, reminders and lead-to-tenant conversion. Verify conversion cannot create duplicate tenant/subdomain.

# Configuration Tests

Create departments, designations, locations, people types, custom fields, forms, workflows, roles and modules. Confirm changes affect UI and business logic without code changes.

# Workflow Tests

Employee onboarding, student admission, attendance, correction, leave/absence, payroll, documents, recruitment, performance, tickets, imports, exports and subscriptions. Test success/failure/retry/concurrency paths.

# Security Tests

Authentication rate limiting, secure sessions/tokens, file authorization, signed URLs, CORS, security headers, input validation, XSS/SQLi-safe patterns, secret handling and audit integrity.

# Performance

Paginate large lists, avoid N+1 queries, index tenant_id and common filters, use async jobs for large exports/imports, load-test representative tenant sizes and monitor API/database latency.

# DNS/HTTPS

Configure wildcard DNS and HTTPS for tenant subdomains. Test unknown, reserved, suspended and valid subdomains. Test custom-domain flow if enabled.

# Backups/Recovery

Automated database backups, object storage recovery/versioning where appropriate, documented restore process and retention policy.

# Observability

Health checks, structured logs, request IDs, error tracking and basic metrics. Never log passwords, tokens or unnecessary sensitive employee/student information.

# Production Gate

Do not declare production-ready until migrations, tenant isolation, authorization, backups, monitoring, HTTPS, wildcard subdomains, core workflows and critical negative tests pass.